## Slide 1
DTMC
Intranet MVP Proposal
A calm, clear and usable home for organizational knowledge
Prepared for Evergreen Civic Foundation
Dana Lewis | dana.lewis@evergreen.example
All organizations, contacts, amounts and dates are fictional sample data.
Notes: [Sources] - Visual on this slide was generated with Microsoft Copilot. [/Sources]

## Slide 2
DTMC
SAMPLE • FICTIONAL DATA
02
Understanding the need
The decision this engagement is designed to support
Evergreen wants an achievable SharePoint intranet MVP that makes policies, resources, communications and team content easier to find without creating a complex publishing burden.
Success themes
User-centered navigation
Practical page patterns
Content owner enablement
MVP launch plan
Notes: [Sources] - Content adapted into a fictional, sanitized sample from internal proposal patterns. [/Sources]

## Slide 3
DTMC
SAMPLE • FICTIONAL DATA
03
Proposed approach
Three stages from alignment to an actionable result
1
Listen
User interviews and content inventory
2
Prototype
Navigation, page patterns and visual direction
3
Launch
Build guidance, adoption plan and prioritized backlog
Notes: [Sources] - Content adapted into a fictional, sanitized sample from internal proposal patterns. [/Sources]

## Slide 4
DTMC
SAMPLE • FICTIONAL DATA
04
What you will receive
Concrete outputs designed for reuse and executive action
✓
Audience and content findings
✓
Navigation blueprint
✓
Home and department page concepts
✓
Governance starter kit
✓
MVP launch backlog
Notes: [Sources] - Content adapted into a fictional, sanitized sample from internal proposal patterns. [/Sources]

## Slide 5
DTMC
SAMPLE • FICTIONAL DATA
05
Delivery plan and investment
Illustrative sample terms, ready to tailor during contracting
Delivery cadence
Listen
Week 1
Prototype
Weeks 2-3
Launch
Weeks 4-5
Illustrative fixed fee: $29,500
Dummy commercial values for format evaluation only
Notes: [Sources] - Content adapted into a fictional, sanitized sample from internal proposal patterns. [/Sources]

## Slide 6
DTMC
SAMPLE • FICTIONAL DATA
06
Why DTMC
Practical strategy. Disciplined delivery. Transferable capability.
Business + technology
Governance by design
Outcome-led delivery
Knowledge transfer
DTMC brings advisory, architecture, delivery and adoption into one accountable team. We shape the engagement around the client’s decision, keep scope visible and leave behind reusable assets rather than a dependency on consultants.
Next step: confirm objectives, stakeholder access and the preferred commercial model.
Notes: [Sources] - Content adapted into a fictional, sanitized sample from internal proposal patterns. [/Sources]